Meeting of the Wilson Mill Park Planning Committee

Bedford Town Hall, Lower Level Conference Room

Wednesday, January 21, 2004

Present

Dorothy Africa, Philippe Kelty, Myles McDonough, Thomas Pinney, Janice Weichman,

Karl Winkler

Discussion

Committee Business

M. McDonough moved to approve the minutes of the 12/17/03 Wilson Mill Park Planning Committee meeting as presented.  D. Africa seconded the motion.  After a hand vote by the Committee, the minutes were approved.

Wilson Mill Park Planning Committee’s Five-Year Master Plan

- P. Kelty and D. Africa agreed to attend the public meeting of the Community Preservation Committee on 1/22/04 at 7:30 PM in the multi-purpose room of Bedford Town Hall.   At this meeting, final approval of funding for a portion of the Master Plan’s Phase I efforts will made.  RESPONSIBILITY:  P. Kelty & D. Africa

- J. Weichman agreed to prepare an Executive Summary for the Master Plan prior to the next Committee meeting.  RESPONSIBILITY:  J. Weichman

- It was agreed that the Committee will hold a public meeting to present the Five-Year Master Plan.  The meeting will be held in the multi-purpose room of Bedford Town Hall on 2/4/04 at 7:00 PM.  J. Weichman stated that she has reserved the multi-purpose room for this meeting.

- J. Weichman stated that she contacted The Bedford Minuteman regarding publicity for the 2/4/04 public meeting.  The newspaper agreed to publish details about the meeting in an upcoming issue.

- The Committee discussed the importance of submitting the Master Plan to other town committees.  J. Weichman has agreed to submit the Master Plan to the Selectmen, the Planning Board, the Historic Preservation Commission and the Recreation Commission.

- M. McDonough has agreed to submit the Master Plan to the Conservation Commission.  M. McDonough has stated that he would present the Plan at the next Conservation Commission meeting on 1/27/04.

- The Committee discussed the agenda for the 2/4/04 public meeting. The Committee decided that the following materials would be presented at this meeting:

  - Display the presentation board with photographs and background information on Wilson Mill Park—RESPONSIBILITY:  J. Weichman to bring material to the meeting;

  - Have copies of the Master Plan available for distribution to the public in attendance—RESPONSIBILITY:  J. Weichman to bring materials to the meeting;

  - P. Kelty to prepare an outline for the content of the 2/4/04 public meeting and email it to all Committee members—RESPONSIBILITY:  P. Kelty;

  - P. Kelty and M. McDonough to prepare a Power Point presentation for the 2/4/04 meeting—RESPONSIBILITY:  P. Kelty and M. McDonough;

  - J. Weichman to send all available Wilson Mill Park photos to P. Kelty, M. McDonough and K. Winkler—RESPONSIBILITY:  J. Weichman.

Town Meeting Preparation

- Town Meeting begins 3/22/04.

- In advance of Town Meeting, the Committee is preparing a website that will depict photographs, post the Master Plan, meeting minutes, etc.—RESPONSIBILITY:  K. Winkler and J. Weichman.

- The Wilson Mill Park presentation board along with a copy of the Master Plan will be displayed in the Bedford Town Library in late February—RESPONSIBILITY:

J. Weichman

The meeting was adjourned by P. Kelty at 8:30 PM.